Automated Class Attendance System

Kerschel James

Rondell Gulston

Gerard Rique

Date : 03/23/17

Highlights

Website designed and some of the functionality was implemented.

Risk or Issue

Finish functionality and not having enough time for design.

Description

The functionality of the project is more important than the design thus more time would/ should be spent on it.

Status

-Ongoing

Task in progress / Completed

|  |  |  |  |
| --- | --- | --- | --- |
| Task Name | Description | Who worked on it | % Complete |
| Finish the reports page |  | Gerard Rondell – All pages must be linked still | In Progress |
| Merge the student page in the website created | The student page was built without angular and therefore we need to incorporate angular for it to function with the others | Gerard, Rondell |  |

Upcoming Task for Next Iteration

|  |  |  |
| --- | --- | --- |
| Task Name | Description | Who will work on it |
| Test the functionality with live class | We shall go to a class to test how the system works with the students | All |
| Redesign code for modularity and fix to suit according to marks specification |  | All |